CLARA FORTUNA LLC.

SCOPE OF WORK ("SOW")

for

Orange and Rockland Utilities, Inc.

Reporting Capability Implementation and Governance

Table of Contents

Contract Documents & Order of Precedence	3

1. INTRODUCTION	3

2. SCOPE OF WORK	4

3. DELIVERABLES	5

4. PROJECT TIMELINE	5

5. PRICING & PAYMENT TERMS	6

6. CLARA FORTUNA RESOURCES	7

7. ORANGE & ROCKLAND RESOURCES	7

8. ASSUMPTIONS & DEPENDENCIES	7

9. PARTY RESPONSIBILITIES	9

10. PROJECT COMMUNICATION & COORDINATION	10

11. CHANGE‑MANAGEMENT PROCESS	10

12. TERM	11

13. INTELLECTUAL PROPERTY	11

14. DATA PRIVACY & SECURITY	11

15. SIGNATURES	12

# Contract Documents & Order of Precedence

This Scope of Work (“SOW”), agreed to by Orange and Rockland Utilities, Inc., a New York corporation with its principal place of business located at One Blue Hill Plaza, 4th Floor, Pearl River, NY 10965 (“Orange & Rockland” or “O&R”), and Clara Fortuna LLC, a California limited liability company headquartered in Carlsbad, California (“Clara”), is made part of and subject to the terms and conditions of the applicable Orange & Rockland Blanket Purchase Agreement (“BPA”), together with all documents referenced therein. In the event of a conflict between this SOW and the Agreement, the Agreement shall govern unless expressly stated otherwise.

# 1. INTRODUCTION

## 1.1 Purpose

## This project is intended to help Orange and Rockland Utilities, Inc. (“O&R”) implement a more structured, scalable, and technology-enabled internal reporting management capability. Clara Fortuna LLC (“Clara”) will provide a Year 1 engagement focused on the design, configuration, implementation, and operationalization of reporting intake, prioritization, governance controls, and reporting support mechanisms within O&R’s internal reporting environment.

## The engagement is designed to create durable internal-use reporting assets and processes that improve visibility into reporting demand, support governed request management, clarify ownership and accountability, and enable more consistent and sustainable reporting outputs across the organization.

## 1.2 Background

## O&R’s reporting environment supports operational, management, and executive needs across multiple teams and stakeholders. As reporting demand increases, informal intake methods, fragmented ownership, manual coordination, and inconsistent governance can limit responsiveness and make it more difficult to sustain reporting activities efficiently.

## To address these challenges, O&R seeks a structured Year 1 engagement focused on implementing an internal reporting management capability that includes governed intake, prioritization, workflow controls, standards, supporting templates, and related operating procedures. Clara will work with O&R stakeholders to translate current-state requirements into a deployed and operational reporting support capability that improves structure, control, consistency, and long-term sustainability.

## 1.3 Key Definitions

| Acronym / Term | Definition |
| --- | --- |
| Reporting Management Capability | The internal-use reporting supports capability to be designed, configured, implemented, and operationalized under this SOW, including intake, prioritization, workflow controls, standards, and supporting artifacts. |
| Reporting Governance | The framework of roles, responsibilities, standards, approvals, controls, and decision rights used to manage reporting activities within the implemented capability. |
| Reporting Request Intake | The configured process and supporting mechanisms by which reporting requests are submitted, reviewed, prioritized, assigned, and tracked. |
| Reporting Operating Procedures | The documented procedures used to support the implemented reporting management capability, including intake, review, prioritization, escalation, and reporting support activities. |
| Configured Assets | Templates, workflows, forms, trackers, control artifacts, matrices, standards, and related implementation materials created or configured for O&R’s internal reporting use. |
| Implementation Services | The design, configuration, deployment support, documentation, rollout support, and related services provided by Clara under this SOW. |
| Deliverables | The configured assets, implementation of materials, procedures, standards, reports, documentation, and related work products identified in this SOW. |
| Project IP | All deliverables, configured assets, request tracking components, governance documentation, templates, procedures, standards, executive reporting materials, and related work products created by Clara in the performance of the Services under this SOW. |
| O&R Data | All information, files, records, reports, and other data provided to, accessed by, or generated for Orange & Rockland in connection with this SOW. |
| Year 2 Expansion Roadmap | A forward-looking set of recommendations for extending, scaling, automating, or further optimizing the implemented reporting management capability beyond Year 1. |

# 2. SCOPE OF WORK

## 2.1 Objectives

- Design and implement an internal reporting management capability that supports governed reporting intake, prioritization, ownership, and control activities.

- Configure and deploy supporting reporting management assets, including intake mechanisms, workflow controls, templates, standards, and tracking artifacts.

- All configured solutions, tools, and supporting assets developed under this SOW will align with Orange & Rockland’s approved technology standards, platforms, and security requirements, as applicable.

- Establish and operationalize reporting governance structures that improve accountability, consistency, and request handling across participating teams.

- Implement selected reporting process enhancements and supporting assets that improve reporting sustainability and operational responsiveness.

- Support the adoption, stabilization, and internal use of the implemented reporting management capability during Year 1.

## 2.2 Phased Work Plan

| Phase | Target Months | Key Activities | Major Outputs |
| --- | --- | --- | --- |
| Solution Mobilization & Requirements Finalization | Month 1 | Stakeholder kickoff, solution alignment, requirements confirmation, implementation planning, target-state design validation | Approved implementation plan and solution requirements package |
| Solution Design & Asset Configuration | Months 2-3 | Design reporting intake structure, configure core reporting management assets, define workflow controls, develop ownership and prioritization structures | Configured core reporting management assets and design package |
| Governance Control Implementation | Months 4-5 | Implement governance procedures, approval paths, standards, documentation structure, and supporting control artifacts | Implemented governance control package and operating procedures |
| Deployment & Operational Rollout | Months 6-9 | Deploy supporting assets, refine workflows, support rollout, implement selected process improvements, and operationalize request management capability | Deployed reporting management capability and supporting materials |
| Stabilization & Expansion Planning | Months 10-12 | Monitor use, refine implemented assets, address issues, optimize procedures, and define Year 2 expansion opportunities | Stabilization package and Year 2 expansion roadmap |

# 3. DELIVERABLES

The following deliverables shall be provided 	to Orange & Rockland as part of this SOW. Each milestone deliverable is subject to formal written acceptance by Orange & Rockland.

Each deliverable shall include clearly defined acceptance criteria, including required components, level of detail, and validation steps. A deliverable will be considered complete only when it meets these criteria and is formally approved in writing by Orange & Rockland.

Clara shall document and obtain approval for the target technology platform(s), tools, and integration architecture as part of the Solution Design Package. All solutions must be deployed within Orange & Rockland-approved environments, with no reliance on vendor-controlled systems unless explicitly approved.

| Ref | Deliverable | Description | Format | Target Date |
| --- | --- | --- | --- | --- |
| D0 | Project Mobilization Package | Includes kickoff materials, project plan, stakeholder alignment, and initial requirements gathering. Deliverable includes ad hoc executive reporting requests. | Word / PPT | 6/30/2026 |
| D1 | Solution Design Package | Documents the agreed design for the reporting governance model and request tracking solution. Deliverable includes ad hoc executive reporting requests. | Word / PPT | 7/31/2026 |
| MPR1 | Milestone Progress Report 1 | Summarizes design progress, key decisions, and planned configuration activities. Deliverable includes ad hoc executive reporting requests. | PPT / PDF | 8/31/2026 |
| D2 | Request Tracking Build Package | Includes the initial ticketing structure, intake fields, workflow setup, and core tracking components. Deliverable includes ad hoc executive reporting requests. | Word / PPT / Excel | 9/30/2026 |
| MPR2 | Milestone Progress Report 2 | Summarizes build progress, open items, and upcoming governance setup activities. Deliverable includes ad hoc executive reporting requests. | PPT / PDF | 10/31/2026 |
| D3 | Governance Setup Package | Includes reporting governance roles, intake rules, prioritization approach, and approval structure. Deliverable includes ad hoc executive reporting requests. | Word / PPT | 11/30/2026 |
| MPR3 | Milestone Progress Report 3 | Summarizes governance setup progress, adoption of items, and remaining build updates. Deliverable includes ad hoc executive reporting requests. | PPT / PDF | 12/31/2026 |
| D4 | Configured Solution Rollout Package | Includes the configured request management solution, supporting process updates, and rollout materials. Deliverable includes ad hoc executive reporting requests. | Word / PPT | 1/31/2027 |
| MPR4 | Milestone Progress Report 4 | Summarizes rollout progress, refinements, and executive reporting support activities. Deliverable includes ad hoc executive reporting requests. | PPT / PDF | 2/28/2027 |
| D5 | Standards, Templates & Reporting Package | Includes final standards, support templates, and executive reporting materials developed during the engagement. Deliverable includes ad hoc executive reporting requests. | Word / PPT | 3/31/2027 |
| MPR5 | Milestone Progress Report 5 | Summarizes stabilization progress, remaining items, and Year 2 planning inputs. Deliverable includes ad hoc executive reporting requests. | PPT / PDF | 4/30/2027 |
| D6 | Final Readout & Year 2 Roadmap | Summarizes Year 1 outcomes, implemented components, and recommended next steps for Year 2. Deliverable includes ad hoc executive reporting requests. | PPT / PDF | 5/31/2027 |

# 4. PROJECT TIMELINE

The services and deliverables under this SOW are estimated to begin on June 1st, 2026, and continue for a period of twelve (12) months unless terminated earlier in accordance with the Agreement.

# 5. PRICING & PAYMENT TERMS

The total contract value for Year 1 under this SOW will be -. Clara will invoice an initial mobilization payment of $56,000.00 upon execution of this SOW. The remaining Year 1 balance shall be invoiced in twelve (12) monthly milestone payments, tied to the applicable monthly deliverables described below. Payment terms shall be Net 10 from the date of invoice. Milestone dates are for scheduling purposes only and are not invoiced due dates. Invoices shall be submitted upon completion of the applicable milestone deliverable, subject to the review and acceptance process defined in this SOW, with milestone payments contingent upon completion and acceptance of the corresponding deliverables.

## Note: Invoices are linked to completed deliverables as outlined below.

## 5.1 Milestone Payment Schedule

| # | Milestone Date | Amount (USD) | Linked Deliverables |
| --- | --- | --- | --- |
| 1 | Upon SOW Execution | $26,000.00 | Initial Mobilization Payment |
| 2 | End of Month 1 | $51.333.33 | D0 - Project Mobilization Package |
| 3 | End of Month 2 | $51.333.33 | D1 - Solution Design Package |
| 4 | End of Month 3 | $51.333.33 | MPR1 - Milestone Progress Report 1 |
| 5 | End of Month 4 | $51.333.33 | D2 - Request Tracking Build Package |
| 6 | End of Month 5 | $51.333.33 | MPR2 - Milestone Progress Report 2 |
| 7 | End of Month 6 | $51.333.33 | D3 - Governance Setup Package |
| 8 | End of Month 7 | $51.333.33 | MPR3 - Milestone Progress Report 3 |
| 9 | End of Month 8 | $51.333.33 | D4 - Configured Solution Rollout Package |
| 10 | End of Month 9 | $51.333.33 | MPR4 - Milestone Progress Report 4 |
| 11 | End of Month 10 | $51.333.33 | D5 - Standards, Templates & Reporting Package |
| 12 | End of Month 11 | $51.333.33 | MPR5 - Milestone Progress Report 5 |
| 13 | End of Month 12 | $51.333.37 | D6 - Final Readout & Year 2 Roadmap |
|  | Total Year 1 | $642,000.00 |  |

# 6. CLARA FORTUNA RESOURCES

Clara Fortuna will provide the resources set forth below for the services under this SOW. The following individuals are the key Clara project personnel for this engagement. Should one or more of the Contractor’s key team members become unavailable, Contractor will seek Orange & Rockland’s prior written approval for a qualified replacement with skills, experience, and qualifications equal to or greater than the individual being replaced. Clara states that the individuals listed below have the skills, experience, and expertise necessary to perform the Services under this SOW in accordance with its requirements and timeline. Clara also ensures the proper transition documents are formed should staff turnover occur and that any transition will be completed without disruption to project timelines, deliverables, or service quality. Knowledge transfer shall be a formal deliverable and will include documented procedures, system configuration details, administrative guides, and training sessions for Orange & Rockland personnel.

Completion of knowledge transfer activities will be required prior to final deliverable acceptance.

| Name | Role | Allotment |
| --- | --- | --- |
| Emmanuel Gutierrez | Executive Sponsor / Engagement Lead | 10 hrs/week |
| TBD | Project Manager | 20 hrs/week |
| TBD | Reporting Solutions Developer | 40 hrs/week |
| TBD | Reporting Technology SME | 10 hrs/week |

# 7. ORANGE & ROCKLAND RESOURCES

Orange & Rockland will provide the following personnel to work alongside Clara Fortuna to complete the work under this SOW. Orange & Rockland will identify an engagement lead, who will serve as a central point of contact and coordination between the two companies. Orange & Rockland reserves the right to add to or replace the personnel assigned to the project at its discretion. All allotted hours listed below are estimates and not mandatory minimums.

| Name | Role | Approx. Allotment |
| --- | --- | --- |
| Donella Walker | Executive Sponsor | 5 hrs/week |
| Angel Alvarez | Engagement Lead | 10 hrs/week |
| TBD | Business SME | 10 hrs/week |
| TBD | Technical SME | 10 hrs/week |

# 8. ASSUMPTIONS & DEPENDENCIES

The items below describe assumptions outside Clara Fortuna’s direct control that must remain true for the plan, timeline, and pricing in this SOW to remain valid. If any assumption materially changes, both parties will review the potential impact on scope, schedule, staffing, and fees.

| # | Condition | Why It Matters | Possible Impact if Not Met |
| --- | --- | --- | --- |
| A1 | Timely Stakeholder Access – Orange & Rockland will make designated stakeholders available for working sessions, milestone reviews, and implementation decisions. | Supports timely validation, configuration, and rollout. | Delays to milestones and deliverables. |
| A2 | Timely Access to Relevant Artifacts – Orange & Rockland will provide access to reports, request examples, documentation, and process materials needed to support solution design and setup. | Enable accurate configuration and implementation. | Delayed outputs or incomplete setup. |
| A3 | SME Participation – Business and technology SMEs will participate in workshops, governance sessions, and review meetings as needed. | Ensures the solution reflects operational needs and ownership requirements. | Rework, delays, or reduced usability. |
| A4 | Timely Deliverable Review – Orange & Rockland will review submitted deliverables and provide feedback or acceptance within five (5) business days unless mutually agreed. Failure to meet this timeline shall not constitute automatic acceptance unless explicitly agreed in writing. | Maintains project momentum and monthly cadence. | Delayed milestone acceptance and invoicing. |
| A5 | Scope Remains Within Year 1 Objectives – Services remain focused on the design, setup, rollout, and support activities described in this SOW. | Prevents unmanaged expansion of work. | Change orders may be required. |
| A6 | Timely Governance Decisions – Project decisions, prioritization choices, and escalation items will be resolved through the agreed project governance structure. | Supports schedule continuity and avoids project stall. | Milestone slippage or resequencing. |

# 9. PARTY RESPONSIBILITIES

# A. Orange & Rockland Responsibilities

# Orange & Rockland will be responsible for the following activities in support of the Services under this SOW:

# Designate a project sponsor, engagement lead, and appropriate business and technology stakeholders.

# Provide timely access to stakeholders, reporting samples, relevant documentation, and other project materials needed for design, setup, and rollout activities.

# Participate in workshops, governance sessions, and milestone review meetings.

# Review deliverables promptly and provide written feedback or acceptance within five (5) business days unless otherwise agreed.

# Identify reporting priorities, operational constraints, and required business rules for the request tracking solution and governance process.

# Support validation of intake fields, workflows, ownership assignments, reporting standards, and governance controls.

# Escalate unresolved issues or decisions through the agreed governance structure in a timely manner.

# Provide constructive performance feedback if concerns arise regarding Clara personnel, deliverables, or project execution so that timely course correction may occur.

# B. Clara Responsibilities

# Clara will be responsible for the following activities in support of the Services under this SOW:

# Lead project planning, coordination, meeting management, milestone tracking, and status reporting.

# Support solution design, request tracking setup, governance configuration, and related implementation activities.

# Develop deliverables including configured assets, workflow materials, governance documentation, templates, standards, executive reporting materials, and related project outputs.

# Facilitate working sessions with Orange & Rockland stakeholders to validate business rules, confirm setup decisions, and refine deliverables.

# Support Year 1 rollout, stabilization, and selected improvements related to the reporting capability and governance process.

# Maintain transparent communication regarding project progress, risks, assumptions, dependencies, and change impacts.

# Provide deliverables and supporting instructions in a format that is clear, organized, and suitable for business review.

# 10. PROJECT COMMUNICATION & COORDINATION

Clara shall ensure clear, consistent, and timely communication between Clara and Orange & Rockland throughout the engagement. Two primary mechanisms will be used to manage project communications: regular status meetings and written status reporting.

Clara will provide updates on progress, completed activities, open items, risks, dependencies, and upcoming tasks. These updates will inform weekly or biweekly status meetings, which will be scheduled and led by Clara, during which key stakeholders will review overall progress, discuss issues requiring resolution, and align upcoming priorities. Status reports will serve as the written record of these discussions.

Clara shall respond to Orange & Rockland inquiries, requests, and identified issues in a timely manner consistent with the priority and impact of the request. Priority items requiring immediate attention will be acknowledged promptly and addressed within mutually agreed timeframes. Clara will maintain transparency on request status, including progress, dependencies, and expected resolution timing.

# To support effective coordination:

# Clara will coordinate meeting dates at times reasonably acceptable to Orange & Rockland and will circulate meeting invitations and agendas at least two (2) business days in advance when practical.

# Attendance by key personnel from both parties is expected for relevant working sessions and milestone reviews.

# Discussions will focus on priority items requiring alignment, escalation, or decision.

# Clara’s reporting will remain fact-based, timely, and transparent.

# 11. CHANGE‑MANAGEMENT PROCESS

# To ensure effective scope management and timely decisions regarding project cost, timeline, staffing, and deliverables, all material changes to this SOW shall follow a structured change-management process. This process shall serve as the central mechanism for reviewing, evaluating, approving, and implementing such changes, and all changes shall comply with the requirements of the Agreement.

# For this engagement, a “change” includes any significant activity, request, or deliverable not explicitly defined in this SOW. Such changes may include, but are not limited to:

# introduction of new deliverables not currently outlined;

# requests for support in additional reporting domains, departments, or functions beyond the agreed scope;

# expanded configuration, workflow, or implementation activities beyond the services defined in this SOW;

# implementation work beyond the Year 1 setup, rollout, and stabilization activities described herein;

# shifts in responsibility or material changes in resource allocation between Orange & Rockland and Clara;

# exploratory work or impact analysis resulting from a material proposed change;

# any Orange & Rockland-requested or Orange & Rockland-caused modification affecting fees, schedule, or staffing.

# Orange & Rockland and Clara will collaborate to use a mutually agreed change-control process established during project mobilization. Each proposed change request shall contain sufficient detail, including expected scope, timing, cost, and resource impact, to support informed decision-making.

# 12. TERM

# This SOW shall become effective on June XX, 2026, and shall continue for a period of twelve (12) months from the project start date, unless earlier terminated in accordance with the Agreement.

# 13. INTELLECTUAL PROPERTY

Article 17 of the STCs shall govern the rights to intellectual property under this engagement.

# 14. DATA PRIVACY & SECURITY

Contractor shall protect Orange & Rockland Data in accordance with the Agreement and the requirements of Addendum A. At a minimum:

- No Orange & Rockland Data, including extracts, reports, logs, or backups, shall be stored on Contractor-owned systems unless expressly approved in writing by Orange & Rockland.

- Contractor shall use appropriate administrative, technical, and physical safeguards to protect Orange & Rockland Data from unauthorized access, disclosure, alteration, loss, or destruction.

- Contractor shall promptly notify Orange & Rockland of any suspected or confirmed Security Incident in accordance with the Agreement and applicable addendum requirements.

- Contractor shall not engage any sub-processor or subcontractor that will access Orange & Rockland Data without Orange & Rockland’s prior written consent and equivalent contractual security obligations.

- Additional privacy, the security, audit, and retention requirements are set forth in Addendum A.

# 15. SIGNATURES

IN WITNESS WHEREOF, the parties hereto have caused this SOW to be executed by their duly authorized representatives, effective as of the date first written above.

| Clara Fortuna LLC | Orange and Rockland Utilities, Inc. |
| --- | --- |
| By: _____________________________ | By: _____________________________ |
| Name: __________________________ | Name: __________________________ |
| Title: ____________________________ | Title: ____________________________ |
| Date: ___________________________ | Date: ___________________________ |